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Rwanda Country Office
49 KG 647 St, Kigali, Rwanda | rwprocurement@awf.org | www.awf.org

REQUEST FOR PROPOSALS
CONSULTING SERVICES
Design, Production Plan, Bill of Quantities and Works Supervision for the Green Village Agriculture Zone (AHEZA Kinigi, 20 ha)
Volcanoes Conservation and Development Programme (VCDP)

	Reference
	AWF-RW/RFP/FY27/022

	Assignment
	Design, Production Plan, Bill of Quantities and Works Supervision for the Green Village Agriculture Zone (AHEZA Kinigi, 20 ha)

	Type
	Consulting services – firm

	Programme / Grant
	Volcanoes Conservation and Development Programme (VCDP) | Grant code: R0418

	AWP activity
	R0418-A146

	Selection method
	Quality- and Cost-Based Selection (QCBS)

	Issue date
	30 October 2026

	Clarification deadline
	13 November 2026

	Closing date
	20 November 2026 at 17:00 (Kigali time)

	Proposal validity
	90 days from the closing date

	Expected start / duration
	4 January 2027 | 5 months (4 January – 31 May 2027)

	Procurement contact
	Clainie Niyomubyeyi, Procurement & Admin | rwprocurement@awf.org


IMPORTANT: This RFP is issued under the AWF Procurement Policy. Technical and financial proposals are submitted as separate files; financial proposals are opened only for technically qualified consultants. AWF is not bound to accept any proposal.
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SECTION 1 — LETTER OF INVITATION

The African Wildlife Foundation (AWF), Rwanda Country Office, has received funding from its VCDP funding partners toward the cost of the Volcanoes Conservation and Development Programme (VCDP) and intends to apply part of the funds to consulting services for Design, Production Plan, Bill of Quantities and Works Supervision for the Green Village Agriculture Zone (AHEZA Kinigi, 20 ha) (AWF-RW/RFP/FY27/022).
AWF invites eligible consulting firms to submit proposals. Firms may associate as a joint venture or with sub-consultants (see Section 2).
A consultant will be selected under Quality- and Cost-Based Selection (QCBS). The assignment is described in the Terms of Reference (Section 3) and the evaluation criteria in Section 4.

	


How to submit
	Online only, through the AWF bid form: https://forms.monday.com/forms/70eb7a3d670123f53f1644ad0c0 d9704?r=euc1&tender=AWF-RW%2FRFP%2FFY27%2F022&tname=Green%20Village%20agric ulture%20zone%20%E2%80%93%20design%2C%20production% 20plan%20and%20supervision&close=20%20Nov%202026

	Submission deadline
	20 November 2026 at 17:00 (Kigali time)

	


Questions / clarifications
	Through the clarification form only, until 13 November 2026: https://forms.monday.com/forms/82aa049d3ba825a912f6333e9853fd be?r=euc1&tender=AWF-RW%2FRFP%2FFY27%2F022&tname=Green%20Village%20agricult ure%20zone%20%E2%80%93%20design%2C%20production%20pla n%20and%20supervision

	Answers to questions
	Published to all bidders, without naming who asked, within 2 working days (numbered clarification bulletins).

	

Vendor registration
	Companies not yet registered with AWF Rwanda may bid but must register at https://forms.monday.com/forms/fae76cdfea4a6a3a7c1645830f4677af
?r=euc1&tender=AWF-RW%2FRFP%2FFY27%2F022. Bids are evaluated only if registration is completed by 25 November 2026.

	Enquiries
	rwprocurement@awf.org

	Late proposals
	The online form closes at the deadline. Late proposals are not accepted.



[image: ]This RFP contains: Section 1 Letter of invitation · Section 2 Instructions and data sheet · Section 3 Terms of reference · Section 4 Evaluation criteria · Section 5 Technical proposal forms · Section 6 Financial proposal forms · Section 7 Contract summary · Section 8 Award and notifications.

For the African Wildlife Foundation:
Name: Patrick Nsabimana Title: Country Coordinator
Signature: 	 Date: 	


SECTION 2 — INSTRUCTIONS TO CONSULTANTS AND DATA SHEET

2.1 Instructions
1. Eligibility. Consultants must be legally registered (Rwanda or country of origin), not debarred or suspended by AWF, the World Bank, the United Nations, other multilateral development banks or the Government of Rwanda, and registered in the AWF vendor database before evaluation.
2. Conflict of interest. A consultant (or its affiliates) that prepared the ToR, would review its own work, has a close relationship with AWF staff involved, or has a conflicting assignment is not eligible. Declare any potential conflict in Form TECH-1.
3. One proposal. A consultant (including JV members) may submit or take part in only one proposal. A sub-consultant may take part in more than one proposal only if allowed in the data sheet.
4. Associations. Joint ventures: all members are jointly and severally liable; attach the JV agreement or letter of intent naming the lead member. Sub-consultants: list them in TECH-1.
5. Preparation. In English; technical proposal (Forms TECH-1 to TECH-8) and financial proposal (Forms FIN-1 to FIN-4) uploaded as two separate files. No price may appear in the technical proposal.
6. Key experts. Proposed key experts must be available. Substitution before signature is allowed only for death, medical incapacity or proposal-validity extension, with an expert of equal or better qualifications; any other substitution may lead to disqualification.
7. Experience must be proven. Firm and expert experience counts only when supported by completion/performance certificates, client reference letters or contract copies. Experience only described in a CV or profile scores low.
8. No documents after the deadline. Clarifications during evaluation may only explain documents already submitted. Tax clearance, RSSB clearance and copies of academic certificates are not grounds for exclusion; they are required from the selected consultant before contract signature.
9. Prices. In RWF, tax inclusive (AWF holds no VAT exemption), covering all remuneration and reimbursable costs.
10. Abnormally low proposals. AWF may ask for a written price analysis and reject a proposal whose price is not credible for the scope.
11. Negotiations. With the highest-ranked consultant: methodology, work plan, key experts, AWF inputs and contract conditions. Unit rates of key experts are not negotiated under QCBS / FBS / LCS. Negotiations may not change the substance of the proposal.
12. Award. After evaluation AWF issues a notification of intention to award to all consultants, followed by a 5-working-day standstill period, then the letter of award, beneficial ownership disclosure and contract signature.
13. Fraud and corruption. Zero tolerance; see the anti-fraud statement below. AWF and its donors may inspect and audit consultants' records related to this RFP and the contract.

2.2 Data sheet

	Selection method
	Quality- and Cost-Based Selection (QCBS)

	Technical / financial weights
	80% / 20%

	Minimum technical score
	70 / 100

	Technical proposal format
	Simplified technical proposal (STP) – max [10] pages for TECH-4

	Contract type
	Time-based (payments for inputs actually provided, ceiling amount)




	Joint ventures / sub-consultants
	Allowed (all members jointly and severally liable); sub-consultants allowed

	Proposal validity
	90 days

	Estimated key-expert input
	About 53 key-expert days plus 6 surveyor days and 100 technician days (indicative)

	Pre-proposal meeting
	Site visit: Thursday 5 November 2026 at 10:00 at the AHEZA KINIGI FARM LTD field, Kinigi (strongly recommended).

	Expected contract start
	4 January 2027

	Bid security
	Not required

	Language / currency
	English | RWF, tax inclusive



2.3 Anti-fraud and ethical standards
AWF applies zero tolerance to fraud, corruption and collusion. The following lead to immediate disqualification and may lead to debarment:
· Offering gifts, payments or favours to AWF staff or evaluators.
· Providing false information or forged documents.
· Collusion or price arrangements with other bidders.
· Contacting AWF staff about the tender outside the official clarification channel.
Concerns can be reported confidentially to the Country Coordinator or to the AWF ethics hotline.

SECTION 3 — TERMS OF REFERENCE

The full Terms of Reference are attached to this RFP (AWF-RW/RFP/FY27/022 Terms of Reference, 28 Oct 2026). A summary follows.

3.1 Background
AHEZA KINIGI FARM LTD is a Community Benefit Company owned by the Volcanoes Community Association (VCA). It was established with the support of the African Wildlife Foundation (AWF) and the Rwanda Development Board (RDB) as the agriculture hub of the Volcanoes National Park Landscape (VNPL) in Kinigi, Musanze District, under the Volcanoes Conservation and Development Programme (VCDP).
The hub includes a 20-hectare open field, the agriculture zone of the Smart Green Village, intended for direct cultivation that supports the hub's horticulture and out-grower operations. The field is currently unstructured and unproductive: without a farm layout (field subdivision, water access through hydrant points, drainage and access routes) and a production plan, the hub cannot start cultivation or support out-growers.
AWF will implement the farm-layout works with local youth engaged and paid directly by AWF as casual labour, and will buy the equipment and agricultural inputs through a separate tender. AWF therefore needs a consulting firm to survey and design the 20 hectares, prepare a production plan and a detailed Bill of Quantities (BoQ) with specifications, and then supervise the works and provide technicians who guide the youth on site.
The access and routing design must be consistent with the separate site-layout and warehouse design commissioned for the rest of the hub, so that roads and pathways match across the whole site.

3.2 Objectives
To provide a complete design, production plan and Bill of Quantities for the 20-hectare Green Village agriculture zone at AHEZA Kinigi, and to supervise and technically assist the youth-led implementation of the farm layout, so that the field becomes productive and supports the agriculture hub and its out-growers.
1. Survey the 20 hectares and design the farm layout: field blocks, water hydrant points, drainage and access routes.
2. Prepare a production plan for the 20 hectares, validated with AHEZA Kinigi, VCA and AWF.
3. Prepare a detailed BoQ and technical specifications for the works, equipment and inputs, usable by AWF for its supply tender and for paying youth labour.
4. Supervise the farm-layout works and provide field technicians who guide and train the youth during implementation.
5. Hand over as-built drawings and an operation and maintenance plan for AHEZA Kinigi.

3.3 Scope of work
1. Topographic survey of the 20 hectares (levels, existing features, water source and connection points, natural drainage lines), using GNSS or total-station equipment (owned or leased).
2. Plotting / field subdivision: divide the 20 hectares into manageable blocks or paddocks suited to the production plan and the out-grower model.
3. Water access design: locate and size water hydrant points in the field, connected to the existing water supply, to be used when water is needed. A piped irrigation network across the whole 20 hectares is NOT required; the consultant may propose a lower-cost alternative supported by a cost-benefit comparison.
4. Drainage design: main and secondary drainage channels that safely remove excess water and prevent waterlogging and erosion.
5. Access routing: main access road suitable for trucks and smaller pathways for workers and light machinery, using local materials such as volcanic stone, coordinated with the hub site layout.

6. Agroforestry and erosion control: tree lines along pathways and within blocks and live fences on block boundaries (species, spacing, quantities).
7. Detailed Bill of Quantities and technical specifications for all works, with labour-days by task for the youth, and separate lists of equipment and inputs with specifications and quantities for AWF's supply tender.
8. Land suitability summary for the 20 hectares (soil and water analysis results).
9. Crop and block allocation: horticulture for the hub, out-grower demonstration blocks, potato seed and agroforestry.
10. 24-month planting and harvest calendar by block, covering season A and season B and water needs.
11. Input plan (seed, fertiliser, organic amendments, labour) with quantities.
12. Expected yields and gross margins per block and for the whole farm.
13. Out-grower link and aggregation flow to the hub warehouse.
14. Operation and maintenance plan for hydrant points, drainage and pathways, with staffing needs for AHEZA Kinigi.
15. Validation workshop with AHEZA Kinigi, VCA and AWF; final plan incorporating the agreed changes.
16. Set out the works on the ground (blocks, hydrant points, channels, roads, tree lines) from the approved design.
17. Provide two field technicians on site during the works who organise, guide and train the youth teams and check quality daily.
18. Measure completed works and certify youth labour-days and quantities for AWF payments; report monthly on progress, quality, safety and issues.
19. Check equipment and inputs delivered under AWF's supply contracts against the specifications.
20. Produce as-built drawings and the final report at the end of the works.

3.4 Deliverables and payment schedule

	#
	Deliverable
	Content / format
	Due
	Payment

	
1
	
D1 – Inception report
	Understanding of the assignment, survey plan, detailed work plan and team schedule, risks
	
18 Jan 2027
	
10%

	


2
	

D2 – Survey, design package and BoQ
	Topographic survey; block layout; hydrant points; drainage and access design; agroforestry plan; detailed BoQ with labour-days; specifications and quantities for equipment and inputs
	


15 Feb 2027
	


30%

	
3
	
D3 – Production plan
	Seven-part production plan, validated at a workshop with AHEZA Kinigi, VCA and AWF
	
1 Mar 2027
	
20%

	
4
	
D4 – Works supervision and technical assistance
	Setting-out, two field technicians on site (about 10 weeks), monthly supervision reports with certified quantities and youth labour-days
	Monthly, March – May 2027
	
30%

	5
	D5 – Final report and handover
	As-built drawings, operation and maintenance plan, lessons learned
	31 May 2027
	10%

	Total
	100%



3.5 Duration, location and AWF inputs

	Duration
	5 months (4 January – 31 May 2027)

	Location
	AHEZA Kinigi, Musanze District

	
AWF will provide
	Site access; available maps and data; introductions to AHEZA Kinigi, VCA and Musanze District; youth labour, equipment and inputs supplied by AWF. The consultant covers its own transport and survey costs.

	Contract manager
	Jean de Dieu Mfitumukiza, AWF Rwanda

	


Knowledge transfer
	Field technicians train the youth teams on setting-out, channel and pathway construction, tree planting and safety.; Hold a handover session with AHEZA Kinigi staff on the production plan and on operating and maintaining hydrant points, drainage and pathways.; Hand over all survey data, drawings (editable CAD files), BoQ spreadsheets and photographs.



3.6 Key experts required

	No.
	Position
	Minimum qualifications and experience

	K-1
	Team leader – agricultural / irrigation engineer
	BSc agricultural, irrigation or civil engineering; registered engineer; 7+ years; 2+ farm-layout, irrigation or land-development designs

	K-2
	Agronomist – horticulture production planner
	BSc agronomy or horticulture; 5+ years; farm production plans and out-grower schemes

	K-3
	Civil engineer / quantity surveyor
	BSc civil engineering or quantity surveying; 5+ years; BoQs for rural works



Safeguards: the consultant complies with the AWF Code of Conduct, Child Safeguarding Policy, Do No Harm, SEA/SH prohibitions and AWF environmental and social requirements. All data and products belong to AWF.

SECTION 4 — EVALUATION CRITERIA


	#
	Criterion
	Points

	(i)
	Specific experience of the consultant (firm) relevant to the assignment – proven
	10

	(ii)
	Adequacy and quality of the proposed approach, methodology and work plan in responding to the ToR
	30

	(iii) K-1
	Key expert – Team leader – agricultural / irrigation engineer
	25

	(iii) K-2
	Key expert – Agronomist – horticulture production planner
	15

	(iii) K-3
	Key expert – Civil engineer / quantity surveyor
	10

	(iv)
	Transfer of knowledge (training) programme
	5

	(v)
	Participation of nationals among key experts (ratio of national key-expert input to total key-expert input)
	5

	Total
	100



Key expert sub-criteria

	Sub-criterion
	Weight

	General qualifications (education, training, years of experience)
	20%

	Adequacy for the assignment (relevant education and proven experience in similar assignments)
	70%

	Relevant experience in Rwanda / the region (language, local institutions)
	10%

	Total
	100%



Scoring scale

	Rating
	Meaning
	% of points

	Excellent
	Fully meets and exceeds the requirement, with proof
	100%

	Good
	Meets the requirement, with proof
	75%

	Fair
	Partly meets / limited proof
	50%

	Weak
	Minimal, mostly unsupported claims
	25%

	Absent
	Not addressed
	0%


SCORING: Technical score St = points obtained (out of 100). Proposals below 70 are rejected. Financial score Sf = 100 × Fm ÷ F (Fm = lowest evaluated price). Combined score S = St × 80% + Sf × 20%. The highest S is invited to negotiate.


SECTION 5 — TECHNICAL PROPOSAL FORMS


	Form
	Title
	FTP
	STP

	TECH-1
	Technical proposal submission form
	Yes
	Yes

	TECH-2
	Consultant's organisation and experience
	Yes
	Yes

	TECH-3
	Comments on the ToR, counterpart staff and facilities
	Yes
	

	TECH-4
	Approach, methodology and work plan
	Yes
	Yes

	TECH-5
	Work schedule and planning for deliverables
	Yes
	Yes

	TECH-6
	Team composition, key-expert inputs and CVs
	Yes
	Yes

	TECH-7
	Code of conduct for experts
	Yes
	Yes

	TECH-8
	SEA/SH performance declaration
	Yes
	Yes



FORM TECH-1 — TECHNICAL PROPOSAL SUBMISSION FORM

To: African Wildlife Foundation, Rwanda Country Office, 49 KG 647 St, Kigali
We, the undersigned, offer to provide the consulting services for Design, Production Plan, Bill of Quantities and Works Supervision for the Green Village Agriculture Zone (AHEZA Kinigi, 20 ha) (AWF-RW/RFP/FY27/022) in accordance with your RFP and our proposal, which comprises this technical proposal and a financial proposal submitted as a separate file. [We are submitting our proposal as a joint venture with: names and addresses, lead member / with the following sub-consultants: names and addresses.]
We declare that:
1. All information and statements in this proposal are true; misrepresentation may lead to disqualification.
2. Our proposal is valid for 90 days from the closing date.
3. We have no conflict of interest and meet the eligibility requirements; we, our JV members and sub-consultants are not suspended or debarred by AWF, the World Bank, the United Nations, other multilateral development banks or the Government of Rwanda.
4. We [have not been / are / were] subject to disqualification for non-compliance with SEA/SH obligations [select one].
5. We will negotiate on the basis of the proposed key experts and accept that substitution for other than accepted reasons may lead to termination of negotiations.
6. We have not paid and will not pay any commission or fee in relation to this RFP, except: [none / name, address, reason, amount].
7. We will start the services by 4 January 2027 if selected, and we understand that AWF is not bound to accept any proposal.

	Authorised representative (name):
	Signature:

	Title / capacity:
	Date:

	Consultant (company or JV):
	Stamp:



FORM TECH-2 — CONSULTANT'S ORGANISATION AND EXPERIENCE

A. Organisation
Brief description (max 2 pages): background, legal status, core business, years in operation, organogram, offices, permanent staff. For a JV, one description per member.
B. Relevant experience (last [5] years)

	
#
	Assignment name, client, country
	
Duration
	Value (RWF/USD)
and share
	Role (lead / JV / sub) and key experts involved
	Proof attached

	1
	
	
	
	
	

	2
	
	
	
	
	

	3
	
	
	
	
	

	4
	
	
	
	
	

	5
	
	
	
	
	

	6
	
	
	
	
	

	7
	
	
	
	
	

	8
	
	
	
	
	



FORM TECH-3 — COMMENTS ON THE TERMS OF REFERENCE

A. On the Terms of Reference
Improvements to the scope, methodology or deliverables that could make the assignment more effective. Do not change the ToR in your proposal: include any suggested change in TECH-4 and explain it here.

	#
	ToR section
	Comment / suggestion

	1
	
	

	2
	
	

	3
	
	

	4
	
	




B. On counterpart staff and facilities from AWF
Administrative support, office space, transport, equipment, data or counterpart staff you expect from AWF.

	#
	Input expected from AWF
	When / how much

	1
	
	

	2
	
	

	3
	
	

	4
	
	



FORM TECH-4 — APPROACH, METHODOLOGY AND WORK PLAN

Maximum [10] pages, structured as follows:
1. Technical approach and methodology – understanding of the objectives, technical approach, methods for each task, data and quality assurance, risks and mitigation.
2. Work plan – main activities, their sequence and duration, and how they produce the deliverables in Section 3.4; consistent with TECH-5.
3. Organisation and staffing – team structure, roles of each key expert and support staff; consistent with TECH-6.
4. Knowledge transfer – training or handover to AWF/partners, if required by the ToR.
5. Environmental and social considerations – how the consultant will apply AWF safeguards, community engagement and data protection.

FORM TECH-5 — WORK SCHEDULE AND PLANNING FOR DELIVERABLES


	#
	Activity / deliverable
	M1
	M2
	M3
	M4
	M5
	M6

	1
	
	
	
	
	
	
	

	2
	
	
	
	
	
	
	

	3
	
	
	
	
	
	
	

	4
	
	
	
	
	
	
	

	5
	
	
	
	
	
	
	

	6
	
	
	
	
	
	
	

	7
	
	
	
	
	
	
	

	8
	
	
	
	
	
	
	

	9
	
	
	
	
	
	
	

	10
	
	
	
	
	
	
	



Shade the bars. Add columns for longer assignments. Write D in the month each deliverable is submitted.

FORM TECH-6 — TEAM COMPOSITION, KEY-EXPERT INPUTS AND
CVs

A. Team and inputs

	
No.
	
Name
	
Position
	National / internatio nal
	
Tasks
	Days in field
	Days home office
	Total days

	
K-1
	
	Team leader – agricultural
/ irrigation engineer
	
	
	
	
	

	
K-2
	
	Agronomist – horticulture production planner
	
	
	
	
	

	
K-3
	
	Civil engineer
/ quantity surveyor
	
	
	
	
	

	4
	
	
	
	
	
	
	

	5
	
	
	
	
	
	
	

	6
	
	
	
	
	
	
	

	7
	
	
	
	
	
	
	

	8
	
	
	
	
	
	
	



B. Curriculum vitae – one per key expert (max 4 pages)

	Position title and no.
	[e.g. K-1, Team Leader]

	Name of expert
	

	Nationality / country of residence
	

	Education
	Institution, dates, degree

	Membership of professional bodies / publications
	

	Languages (working level)
	



	Period
	Employer and position (with reference contact)
	Country
	Activities relevant to the assignment

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	




	Tasks assigned in this team (as in TECH-5)
	Prior work that best shows capability (with proof attached)

	
	

	
	

	
	



Certification: I certify that this CV correctly describes me, my qualifications and my experience, and that I am available to undertake the assignment if awarded. I understand that any misstatement may lead to my disqualification or dismissal.

	Name of expert:
	Signature / date:

	Authorised representative of the consultant:
	Signature / date:



FORM TECH-7 — CODE OF CONDUCT FOR EXPERTS

The consultant submits the code of conduct that will apply to its experts and confirms that every expert will sign it before starting work. It must at least require experts to:
· Carry out duties competently, honestly and in line with applicable laws, the contract and AWF policies.
· Comply with health and safety requirements and AWF environmental and social safeguards.
· Not engage in sexual exploitation, abuse or harassment, or any sexual activity with persons under 18.
· Respect communities, treat people with dignity and not discriminate.
· Protect personal and confidential data and AWF information.
· Report concerns or breaches without retaliation, through AWF's reporting channels. Attached: consultant's code of conduct (signed) and how it will be communicated to experts.
	Authorised representative:
	Signature:

	Consultant:
	Date:



FORM TECH-8 — SEA/SH PERFORMANCE DECLARATION

We, including JV members and sub-consultants (tick one):
· have not been subject to disqualification for non-compliance with sexual exploitation and abuse / sexual harassment (SEA/SH) obligations.
· are subject to disqualification for non-compliance with SEA/SH obligations.
· had been subject to such disqualification and an arbitral award was made in our favour (details attached).

	Authorised representative:
	Signature:

	Consultant:
	Date:



SECTION 6 — FINANCIAL PROPOSAL FORMS
IMPORTANT: Upload the financial proposal as a separate file. All amounts in RWF, tax inclusive. Unit rates prevail in case of arithmetic error.



FORM FIN-1 — FINANCIAL PROPOSAL SUBMISSION FORM

We, the undersigned, offer to provide the consulting services for Design, Production Plan, Bill of Quantities and Works Supervision for the Green Village Agriculture Zone (AHEZA Kinigi, 20 ha) (AWF-RW/RFP/FY27/022) for the sum of RWF [amount in words and figures], tax inclusive, as detailed in Forms FIN-2 to FIN-4. Our financial proposal is binding, subject to negotiations, for 90 days from the closing date. Commissions or fees paid or to be paid in relation to this proposal: [none / details].

	Authorised representative (name):
	Signature:

	Title / capacity:
	Date:

	Consultant:
	Stamp:



FORM FIN-2 — SUMMARY OF COSTS


	Item
	Amount (RWF)

	Remuneration (FIN-3)
	

	Reimbursable expenses (FIN-4)
	

	Taxes (VAT and others, if applicable)
	

	TOTAL (RWF, tax inclusive)
	



FORM FIN-3 — BREAKDOWN OF REMUNERATION


	No.
	Name
	Position
	Daily rate (RWF)
	Days field
	Days home
	Amount (RWF)

	
K-1
	
	Team leader – agricultural / irrigation engineer
	
	
	
	

	
K-2
	
	Agronomist – horticulture production planner
	
	
	
	

	K-3
	
	Civil engineer / quantity surveyor
	
	
	
	

	4
	
	
	
	
	
	

	5
	
	
	
	
	
	

	6
	
	
	
	
	
	

	7
	
	
	
	
	
	

	8
	
	
	
	
	
	

	TOTAL REMUNERATION
	



Under negotiations AWF may ask for a breakdown of each daily rate (basic salary, social charges, overhead, fee).

FORM FIN-4 — REIMBURSABLE EXPENSES


	#
	Description
	Unit
	Unit cost (RWF)
	Qty
	Amount (RWF)

	1
	Survey equipment lease (if not owned)
	Lump sum
	
	
	

	2
	Local transport to site
	Day
	
	
	

	3
	Validation workshop costs (venue, refreshments)
	Lump sum
	
	
	

	4
	Printing of drawings and reports
	Lump sum
	
	
	

	5
	
	
	
	
	

	6
	
	
	
	
	

	7
	
	
	
	
	

	8
	
	
	
	
	

	TOTAL REIMBURSABLES
	



SECTION 7 — CONTRACT SUMMARY


	Contract instrument
	Time-based consultancy contract – payments for inputs actually provided, up to a ceiling

	Prices
	Fixed, in RWF, tax inclusive. AWF does not hold a VAT exemption.

	
Payment
	By bank transfer within 10 working days of approval of a valid invoice submitted through the AWF invoice form, against accepted deliverables / goods received notes.

	Liquidated damages
	0.1% of the contract value per day of delay, capped at 10%.

	Termination
	For convenience with 10 days written notice; immediately for cause.

	Disputes
	Negotiation, then arbitration in Kigali under the laws of Rwanda.

	Protest
	Written protest to the Country Coordinator within 5 working days of the notification of intention to award.

	AWF standards
	AWF Code of Conduct, Child Safeguarding Policy, Do No Harm, environmental and social safeguards.

	Intellectual property
	All products and data belong to AWF.



	Key experts
	Named in the contract; replacement only with AWF written approval and equal or better qualifications.

	Review of deliverables
	AWF reviews each deliverable and issues acceptance or comments within 10 working days; payment follows acceptance.

	Advance payment
	No advance payment

	Insurance and liability
	Professional liability limited to the contract value, except for fraud, gross negligence or wilful misconduct.



SECTION 8 — AWARD AND NOTIFICATIONS

1. Notification of intention to award – sent to all consultants with the scores and prices of all evaluated proposals and the reasons for any rejection.
2. Standstill and appeal – 5 working days from the notification. Appeals only through the AWF appeal form linked in the notification; a consultant may also request a debriefing within 3 working days, which AWF provides within 5 working days.
3. Letter of award and negotiations – after the standstill period; invitation to negotiate.
4. Beneficial ownership – the selected consultant submits the Beneficial Ownership Disclosure Form (AWF template T29) within 8 working days of the request.
5. Contract award notice – AWF publishes the award (AWF template T30) within 10 working days of the letter of award.


— End of document —
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